Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 07 Mar 2026 |
| --- | --- |
| Team ID | SWTID-2026-4039 |
| Project Name | MicroGoal |
| Maximum Marks | 5 Marks |

Product Backlog & Sprint Schedule:-

| Sprin t | Functional Requireme nt (Epic) | User Story Numb er | User Story / Task | Stor y Poin ts | Priorit y | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprin t-1 | User Authenticat ion | USN-1 | Impleme nt User Registrati on API | 5 | High | Dharmen der |
| Sprin t-1 | User Authenticat ion | USN-2 | Impleme nt User Login with JWT | 8 | High | Dharmen der |

| Sprin t-1 | Database Setup | USN-3 | Configure MongoD B & Mongoos e Models | 5 | High | Dharmen der |
| --- | --- | --- | --- | --- | --- | --- |
| Sprin t-2 | Goal Manageme nt | USN-4 | Create Goal API (POST) | 5 | High | Dharmen der |
| Sprin t-2 | Goal Manageme nt | USN-5 | Get User Goals API (GET) | 5 | High | Dharmen der |
| Sprin t-2 | Goal Manageme nt | USN-6 | Update Goal API (PUT) | 5 | High | Dharmen der |
| Sprin t-2 | Goal Manageme nt | USN-7 | Delete Goal API (DELETE) | 5 | High | Dharmen der |
| Sprin t-3 | Authorizati on | USN-8 | Impleme nt Auth Middlew are | 8 | High | Dharmen der |
| Sprin t-3 | Error Handling | USN-9 | Impleme nt Centraliz ed Error | 7 | Mediu m | Dharmen der |
|  |  |  | Middlew are |  |  |  |
| Sprin t-3 | API Testing | USN- 10 | Test All APIs using Thunder Client | 5 | Mediu m | Dharmen der |
| Sprin t-4 | Optimizatio n | USN- 11 | Add Request Validatio n & Status Codes | 8 | Mediu m | Dharmen der |
| Sprin t-4 | Performanc e | USN- 12 | Improve Response Handling & Code Refactori ng | 7 | Mediu m | Dharmen der |